Milestones

## 2008-11-05

* Milestones
* Half page report – problem statement
* Presentation:
  + Linear blend skinning –character artifacts
  + Loading 3D model with OpenGl / CPP
  + Animating clothes (suite for the character)
* Get more information about vicon system (presentation, talking to Dennis)

## 2008-11-12

* Animating the loaded character. (appropriate vicon data format would be appreciated)
* Starting to apply linear blend skinning

## 2008-11-19

* Starting to apply spring model to clothes/hair

## 2008-11-26

* Finishing the application of linear blend skinning

## 2008-11-26

* Finishing the application of spring model to clothes/hair

## 2008-12-03

* Finish with programming part.
* Have all the documentation from the programming and report papers of research/studies finished

## 2008-12-10

* Finish project report.

## 2008-12-17

* Small fixes of report.
* Hand-in project